1. Kotagiri Nitheesha
2. Team D – Sigma
3. Client : Dr. Michael Oudshoorn
4. Department course scheduling assistant
5. Team role : Quality and testing management
6. Weekly Iteration Planning :
7. My role is to maintain quality of the project throughout the life cycle and testing management. I am completely responsible for Quality and testing management.

Estimated percent completed in first week: 2% ( we have discussed with client and got clarity on what we need to develop and how to develop the course scheduling project. We are still working on the quality issues and we haven’t started testing. We are on track and progressing according to the project schedule. My role in this project is critical as quality and testing place an important role.

1. We had a client meeting and we got a basic idea of the project. Before we thought that we need to develop student enrollment system but later after the client meet we got to know that we have to develop the system for the faculty to schedule classes without any conflicts. We created GitHub repository for code sharing and review purpose.
2. We are planning stand up meetings and client discussion to get more clarity on project. We are going to create google drive to keep our documents.
3. In first two classes we were not clear about project and its requirements. We felt it is the blocker for our project progression.
4. Riskiest component under development: Gathering the exact requirements and deciding which can be done practically during the development is the risky part of this project. Identifying the Unexpected risks is one of the major component to be taken care. For example we might face technical issues while coding which may hinder our progress. So need to find alternative ways to code to meet the requirements.
5. Effort required for client acceptance or GDP completion: Getting the exact information and refining them to requirements and completing 50% of development coding wise would be most critical part for GDP completion.
6. Verbatim: In last week we were struggling to get the idea about the project like what we need to develop, how to develop and what are the technologies we need to develop project. Before we thought that we need to develop student enrollment system but later after the client meet we got to know that we have to develop the system for the faculty to schedule classes without any conflicts. We created GitHub repository for code sharing and review purpose.